# Standard Operating Procedure (SOP)
Vulnerability Mitigation Process for Application & Patching Management

## 1. Document Purpose

The purpose of this document is to define the standardized operational process for identifying, assessing, testing, deploying, monitoring, and remediating vulnerabilities across enterprise-managed endpoints.

This SOP ensures that vulnerabilities identified through Tenable are mitigated in a controlled and secure manner using:
• Microsoft Intune
• Patch My PC
• Windows Update for Business
• Enterprise deployment and testing methodologies

The process is designed to:
• Reduce organizational security exposure
• Maintain regulatory and compliance standards
• Prevent endpoint compromise
• Minimize business disruption during patch deployment
• Ensure deployment governance and traceability

## 2. Scope

This process applies to:
• Windows corporate devices
• Azure AD joined devices
• Hybrid joined devices
• Cloud PCs
• Enterprise-managed applications
• Third-party applications
• Security updates
• Monthly patching activities
• Emergency vulnerability remediation activities

## 3. Tools & Platforms Used

• Tenable – Vulnerability identification and risk assessment
• Microsoft Intune – Endpoint management and deployment
• Patch My PC – Third-party application patch publishing
• Windows Update for Business – Windows OS update deployment
• Microsoft Defender – Endpoint security and exposure monitoring
• ManageEngine – Change, incident, and problem management

## 4. Process Overview

1. Vulnerability Detection
2. Vulnerability Assessment & Prioritization
3. Version Verification & Impact Analysis
4. Patch Availability Validation in Patch My PC
5. Pre-Deployment Testing
6. Change Management Approval
7. Deployment Configuration in Intune
8. Pilot Deployment
9. Enterprise Production Rollout
10. Post Deployment Monitoring
11. Vulnerability Validation Closure
12. Rollback & Incident Management
13. Compliance Reporting

## 5. Vulnerability Detection Process

The Security and Endpoint Management teams continuously monitor vulnerabilities through:
• Tenable scans
• Vendor advisories
• Microsoft Security Response Center bulletins
• CVE publications
• Threat intelligence feeds
• Security Operations Center alerts
• User-reported incidents

Tenable scans are used to identify:
• Outdated application versions
• Missing security patches
• Unsupported software
• Vulnerable browser versions
• OS patch gaps
• Known exploitable CVEs

## 6. Vulnerability Prioritization

Severity Classification:
• Critical – Active exploit or severe business impact (24–72 Hours)
• High – Significant security exposure (7 Days)
• Medium – Moderate security risk (30 Days)
• Low – Minor exposure (60–90 Days)

Prioritization is based on:
• Internet-facing exposure
• Privilege escalation capability
• Remote code execution potential
• Business criticality
• Device population impacted

## 7. Installed Version Verification Process

Before initiating remediation, the engineering team validates:
• Existing installed application versions
• Vulnerable application footprint
• Deployment applicability
• Potential business impact

Methods used:
• Intune Discovered Apps
• Registry checks
• File version checks
• Device inventory reports
• Manual pilot validation

## 8. Patch Availability Validation in Patch My PC

The engineering team validates:
• Latest version availability
• Vendor release notes
• Supported architecture
• Detection methods
• Supersedence support
• Silent install capability

Decision outcomes:
• Update Available – Proceed with deployment
• Update Not Available – Risk acceptance or alternate mitigation
• Unsupported Application – Initiate retirement discussion

## 9. Enabling Application in Patch My PC

Steps:
1. Open Patch My PC Publishing Service
2. Search for required application
3. Enable publishing
4. Configure deployment settings:
   • Publish to Intune
   • Create applications automatically
   • Enable supersedence
   • Enable auto-updates
5. Run publish and sync updates
6. Validate application visibility in Intune

## 10. Pre-Deployment Testing Process

Testing stages include:
• IT Validation
• Functional Validation
• Security Validation
• Performance Validation
• Business User Acceptance Testing (UAT)

Validation includes:
• Application launch testing
• Authentication testing
• VPN validation
• Browser compatibility
• Performance monitoring
• Security remediation validation

## 11. Change Management Process

A formal change record is created containing:
• Vulnerability details
• CVE references
• Business justification
• Impact assessment
• Testing evidence
• Rollback plan
• Deployment schedule
• Communication plan

Approvals required from:
• Security Team
• Change Management
• Endpoint Lead
• Application Owner (if applicable)

## 12. Deployment Process Using Intune

Deployment occurs in phased rings:

Ring 0 – IT Validation
Ring 1 – Pilot Users
Ring 2 – Limited Production
Ring 3 – Enterprise Rollout

Validation activities:
• Installation success rate
• Detection validation
• Restart behavior
• Compliance status
• User issue monitoring

## 13. Post Deployment Monitoring

Monitor:
• Installation success rate
• Failed installations
• Restart status
• Compliance status
• Vulnerability closure in Tenable
• Defender exposure score
• User incidents and performance issues

## 14. Vulnerability Closure Validation

Vulnerability remediation is considered successful when:
• Updated version installed
• Tenable no longer detects vulnerability
• No active incidents remain
• Compliance targets achieved

## 15. Rollback Process

Rollback initiated if:
• Business-critical functionality breaks
• Application crashes occur
• Authentication failures observed
• Security conflicts identified

Rollback actions:
• Remove assignments
• Deploy previous stable version
• Pause deployment rings
• Notify stakeholders

## 16. Reporting & Compliance

Reports generated:
• Vulnerability Remediation Report
• Patch Compliance Report
• Failed Deployment Report
• Executive Summary Dashboard
• Tenable Closure Report

## 17. Operational Best Practices

• Always perform pilot testing
• Use phased deployment rings
• Validate supersedence before rollout
• Maintain rollback capability
• Monitor deployment analytics continuously
• Remove unsupported software proactively
• Perform regular Tenable rescans
• Maintain change governance compliance

## 18. Conclusion

This SOP establishes a comprehensive and controlled vulnerability mitigation framework leveraging Tenable, Microsoft Intune, and Patch My PC.

The process ensures:
• Timely vulnerability remediation
• Secure enterprise patch deployment
• Reduced organizational security risk
• Improved endpoint compliance
• Stable user experience during update activities